**Activity Report**

**Project: ARTEMUBLE**

**From 21st February 2022**

**Name: Mohammed Muwanga**

**Contact: Mobile: +971557685667**

**Email: muwangajaja@gmail.com**

**Monday 21st February 2022**

**Time**

* **Start: 10am**
* **End: 6pm**

**Activities**

* **Setup Development Environment (IDE, Server, and System directories)**
* **Server configuration and system walk through.**
* **System Analysis and Design**
* **System Activity Break-down (Front- end, Backend)**

**Tuesday 22nd February 2022**

**Time**

* **Start: 9am**
* **End: 6pm**

**Activities**

* **Front End design.**
  + **User-Interface development with CSS and HTML**
    - **Graphical Image compilation (some downloaded from online)** 
      * **For testing-use only as some are copyrighted.**
    - **Unit-design and testing of 5pages**
    - **Navigation setup**
    - **HTML and CSS integration and testing**

**Wednesday 23 Feb. 22, 2022**

**Time**

* **Start: 10am**
* **End: 6pm**

**Activities**

* **Front End design.**
  + **User-Interface development with CSS and HTML**
    - **Unit-design and testing of 5pages**
    - **Navigation setup**
    - **HTML and CSS integration and testing**

**Date: 26th/02/2022**

**Tasks**

* **Front-end UI/UX fixing**
* **Resolve previous errors in CSS/html and graphic Images**
* **Unit testing on front-end pages**

**(As defined in requirements document)**

* **Pages 1,2,3,5 are complete and working.**
* **Pages integrated to achieve functionality.**
* **Additional/extra pages created (required to make other pages integrate)**
  + **Page to register new product: registerProduct.php**
* **Navigation through the landing page:index.php.**
* **System review with client**
* **Change in system functional requirements**

**(Requirements re-described by client thus change in design**